**Project:** Payroll

Task Schedule/Record

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Status** | **Start Date** | **Finish Date** | **Task** | **Duration** | **Testing** | **Comments** | **Weeks Remaining** |
|  | 2/3/2012 |  | Code GUI | 1 week |  |  | 7 |
|  | 9/3/2012 |  | Gui | 4 hours | Code walkthrough and testing |  | 6 |
|  | 12/3/2012 |  | Code methods | 4 days |  |  |  |
|  | 16/3/2012 |  | Methods | 6 hours | Code walkthrough and testing |  | 5 |
|  | 20/3/2012 |  | Create Database | 2 days |  |  |  |
|  | 23/3/2012 |  | Database | 4 hours | Code walkthrough and testing |  | 4 |
|  | 26/3/2012 |  | Integration testing | 4 days | Complete function testing |  |  |
|  | 30/3/2012 |  | Customer demonstration | 2 hours |  |  | 3 |
|  | 2/4/2012 |  | Draw-up User Manual and online help | 1 week |  |  | 2 |
|  | 6/4/2012 |  | Review User Manual | 2 hours |  |  |  |
|  | 11/4/2012 |  | Amend and finalize design document | 3 days |  |  |  |
|  | 16/4/2012 |  | Review design document | 2 hours |  |  | 1 |
|  | 17/4/2012 |  | Print and bind Design Document and User Manual | 2 days |  |  |  |
|  | 23/4/2012 |  | Upload Completed Project |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |